1. Ultimate Goal (Vision of the Finished Product)

Cozene is a system that accumulates visit, order, and payment data from restaurants, automatically tags customers using the Claude API, and delivers messages via LINE at the optimal timing and with the right content. The goal is to bring the kind of marketing automation found in e-commerce (behavioral data → personalized re-engagement) into physical stores using LINE infrastructure. The complete data and processing flow is as follows:

[Data Collection]

LINE Mini App

├─ QR check-in at the store         → Identity (who visited)

├─ In-app ordering feature          → Order info (what was ordered)

└─ Square integration               → Payment info (how much was paid)

│

▼

Orders recorded in a spreadsheet-based DB

[Tagging]

Set "desired delivery tags" in the Mother System

│

▼

Claude API reads the DB and assigns tags to LINE IDs

[Delivery]

Set "which tags / when / what to send" in the Mother System

├─ Trigger delivery (automated delivery based on set conditions)

└─ Content-match delivery

Claude API reads content uploaded by the store to the Mini App

and delivers it to customers whose tags match

Rather than building everything at once, this will be developed

incrementally across  phases.

Phase  Description                                                    What Is Achieved

1      QR check-in → Visit log → DB entry                           "Who visited"

2      Order feature + Square integration → Order-level DB entry    "What was ordered & how much was paid"

3      Mother System + Claude API tagging + Trigger delivery        "Automatically tag and deliver"

4      Store content analysis → Tag matching → Content-match delivery  "Deliver to the right audience based on content"

Design Premise: This system must be store-agnostic.

It should be developed independently of any specific venue situation.

PostgreSQL

2. First Task to Start

The first week should be dedicated to proving the concept of the Phase 1 entry point: "QR check-in → Visit log → DB entry." This forms the foundation of the entire system (who visited = customer ID acquisition). Once this works, all subsequent features — ordering, payment, tagging, and delivery — can be built on top of this DB.

This Week's Goal (Definition of Done) "Scanning a QR code adds one row to a spreadsheet containing the LINE user ID and the visit timestamp" — demonstrated in a development environment.

3. Scope

In Scope (What to Do)

- LINE Developers setup (LIFF channel creation)

- QR code generation (embedding the check-in URL)

- Minimal LIFF app: Access via QR → Retrieve LINE userId → Send visit log

- Write to Google Sheets (add one row to the visit log)

- Finalize the visit log data schema (see Section 5)

Out of Scope (Not this week — to prevent over-engineering)

- LINE MINI App application and review process (covered later; do not touch this week)

- Order feature and Square integration (Phase 2)

- Mother System, Claude API tagging, and delivery (Phases 3–4)

- Production-quality UI/design polish

- Comprehensive error handling and exception processing

- Authentication and security hardening (minimal is fine at the proof-of-concept stage)

- Multi-store simultaneous operation

The goal is for it to work. Refinement comes in subsequent weeks. When in doubt, choose the minimal implementation.

4. Technical Guidelines

- Adopt LIFF (not MINI App). Reason: Sufficient for a single-store MVP, and avoids the 2–4 week review wait time, allowing immediate development. The LIFF userId is channel-scoped, but this is not an issue for a single store. Migration to MINI App will be handled when cross-store support is needed in the future.

- Write destination: Google Sheets. A simple configuration posting via Apps Script Web App (doPost) is fine. Direct use of the Sheets API is also acceptable. Ryo should choose whichever is lighter.

- Frontend: minimal (HTML/JS or a lightweight framework). Use whatever setup Ryo is comfortable with.

5. Data Schema (Visit Log)

One spreadsheet sheet (visit_logs). The ID field is abstracted to allow future migration to MINI App.

| Column | Type | Description |
| --- | --- | --- |
| visit_id | string (UUID) | Unique key for the visit log |
| store_id | string | Required even for a single store — for future multi-store support |
| user_ref | string | User identifier. Currently the LIFF userId; to be replaced with MINI App userId upon migration |
| id_source | string | Either liff or miniapp. Used to distinguish during migration |
| checked_in_at | string (ISO 8601) | Check-in timestamp |
| raw_payload | string (JSON) | Raw data for debugging |

This schema ensures that when migrating to MINI App in later phases, only the user_ref value needs to be swapped out.

6. Task Breakdown (Estimated ~10 hours??)

| # | Task |
| --- | --- |
| 1 | LINE Developers setup (create provider / LIFF channel, obtain LIFF ID) |
| 2 | QR code generation (embedding the check-in URL) |
| 3 | Minimal LIFF app implementation (access via QR → retrieve userId) |
| 4 | Google Sheets write (Apps Script Web App or Sheets API) |
| 5 | Finalize schema + verify that data is correctly added as one row |
| 6 | Create brief notes (system configuration, pain points, handoff notes for next week) |

7. Items to Confirm / Discuss Before Starting

- Under which Google Workspace / Sheets account should this be created?

- Who owns the LINE Developers account (and how will it be registered)?

- (Optional) If Ryo has a preferred frontend setup, please share it.

8. Outlook for Subsequent Weeks (For Reference)

- Week 2: Visit log cleanup and deduplication, recording of repeat visits, basic visit frequency aggregation

- Week 3+: Initial template for weekly owner reports, initial logic for churn scoring

The scope for Week 2 and beyond will be finalized after reviewing the Week 1 results. Nothing is fixed at this stage.